Cyber Consultant – Risk Assessment

| Security Risk | Likelihood | Impact | Risk Level | Mitigation Strategy | Responsible Person |
| --- | --- | --- | --- | --- | --- |
| Weak passwords | High | Very High | High | Ensure that all passwords have to be longer than 8 characters and contain special characters | Developer |
| Phishing attacks | Medium | Very High | High | Educate users of phishing and strange links in emails via a game | Cyber Consultant |
| Weak Encryption of stored data | Medium | Very High | High | Encrypt all sensitive data – use TLS 1.3 for web communications | Developer + Cyber Consultant |
| Incorrect 2FA implementation | Low | Very High | High | Penetration test to ensure that 2FA is implemented correctly on a test account | Developer + Cyber Consultant |
| Data breach of user information | Low | Very High | High | Encrypt all sensitive data securely | Cyber Consultant |
| Inconsistent trust badge or certificate display | Medium | High | High | Use a consistent badge design | Designer + Developer |
| Poor session handling/ unsecure handling | High | Very High | High | Implement secure HTTP to ensure security | Developer |
| Social engineering | Low | High | Low | All team members should be aware of safe practices and only send data over secure encrypted sites. | Project Manager + Cyber Consultant |
| Storing game progress/scores incorrectly | High | Medium | High | Ensure game progress is encrypted and that only important game data (XP + levels) are stored etc., | Developer |
| Low quality User access layers | Medium | High | High | Only certain users on the team can have different levels on access. Major changes by admins should be logged and sent to project manager | Developer |